# SNAPFLECT ASSESSMENT PORTAL

# 042_SPRINT_03_EXECUTION_PACKAGE_v1.0

Version: 1.0
Status: APPROVED FOR ARCHITECTURE DESIGN
Sprint: Sprint 03
Theme: Assessment Delivery Engine
Prerequisites:

- 024_SPRINT_01_COMPLETION_REPORT_v1.0

- 041_SPRINT_02_COMPLETION_REPORT_v1.0

# 1. EXECUTIVE SUMMARY

Sprint 03 delivers the complete Candidate Assessment Delivery Platform.

Sprint 01 established the Platform Foundation.

Sprint 02 established the Assessment Authoring Engine.

Sprint 03 transforms authored assessments into executable candidate experiences.

This sprint introduces:

Assessment Sessions

Assessment Attempts

Question Rendering

Answer Capture

Auto Save

Resume Capability

Timer Engine

Submission Engine

Attempt Audit Trail

Attempt Locking

At Sprint 03 completion, candidates can securely launch, take, save, resume, and submit assessments.

# 2. SPRINT OBJECTIVES

## Business Objectives

Enable organizations to:

Invite Candidates

Launch Assessments

Track Active Attempts

Capture Candidate Answers

Resume Interrupted Assessments

Submit Assessments

Lock Completed Attempts

## Technical Objectives

Implement:

Session Management

Attempt Management

Answer Persistence

Server-Side Timing

Snapshot Consumption

Submission Workflow

Audit Logging

Tenant Isolation

RBAC Enforcement

# 3. SPRINT SCOPE

## In Scope

### Assessment Delivery

Assessment Sessions

Assessment Attempts

Attempt Lifecycle

Question Rendering

Answer Saving

Answer Updating

Answer Review

### Candidate Experience

Launch Assessment

Resume Assessment

Auto Save

Timer Display

Question Navigation

Final Submission

### Operational Controls

Attempt Locking

Session Expiration

Duplicate Attempt Prevention

Audit Trail

Attempt Status Tracking

## Out of Scope

AI Evaluation

Manual Evaluation

Score Calculation

Certification

Analytics

Reporting

Notifications

AI Proctoring

Billing

Video Monitoring

Screen Recording

These will be delivered in later sprints.

# 4. BUSINESS CAPABILITIES DELIVERED

Upon Sprint 03 completion:

Assessment Published
          ↓
Candidate Launches Assessment
          ↓
Session Created
          ↓
Attempt Created
          ↓
Questions Rendered
          ↓
Answers Saved
          ↓
Auto Save
          ↓
Resume Support
          ↓
Submit Assessment
          ↓
Attempt Locked

# 5. CORE MODULES

Sprint 03 introduces a new module:

app/

Modules/

Delivery/

Contained domains:

Assessment Sessions

Assessment Attempts

Attempt Questions

Candidate Answers

Attempt Events

Attempt Audit

Attempt Submission

# 6. DEPENDENCIES

Sprint 03 depends on Sprint 01:

Organizations

Users

Roles

Permissions

Authentication

Tenant Isolation

Sprint 03 depends on Sprint 02:

Assessments

Versions

Snapshots

Blueprints

Question Banks

Questions

# 7. ASSESSMENT SNAPSHOT RULE

Critical Rule:

Candidate NEVER takes
a live assessment.

Candidate always receives:

Assessment Snapshot

Source:

assessment_snapshots

Benefits:

Historical Integrity

Version Safety

Audit Safety

Result Consistency

# 8. ATTEMPT ENGINE

Core Entity:

Assessment Attempt

Responsibilities:

Track Progress

Track Status

Track Answers

Track Timing

Track Submission

Statuses:

NOT_STARTED

IN_PROGRESS

SUBMITTED

EXPIRED

ABANDONED

# 9. SESSION ENGINE

Purpose:

Secure Assessment Access

Responsibilities:

Session Creation

Session Validation

Session Expiration

Resume Validation

Concurrency Protection

Rules:

One Candidate

One Session

One Active Attempt

# 10. ANSWER ENGINE

Responsibilities:

Create Answers

Update Answers

Store Draft Answers

Track Changes

Track Save History

Supported Types:

Single Choice

Multiple Choice

True False

Short Text

Long Text

Numeric

File Upload (Future)

# 11. TIMER ENGINE

Critical Rule:

Server Owns Time

NOT:

Browser Owns Time

Server tracks:

Start Time

End Time

Remaining Time

Expiration

Purpose:

Prevent Browser Manipulation

# 12. AUTO SAVE ENGINE

Requirements:

Save Every Change

Persist Immediately

Recover On Resume

Survive Browser Refresh

Survive Network Interruption

Strategy:

Answer Save

↓

Attempt Event

↓

Database Commit

# 13. RESUME ENGINE

Candidate can:

Resume Session

System must:

Load Attempt

Load Answers

Load Progress

Load Remaining Time

Resume always loads:

Last Persisted State

# 14. SUBMISSION ENGINE

Workflow:

IN_PROGRESS
        ↓

SUBMITTED

Actions:

Lock Attempt

Lock Answers

Create Submission Record

Create Audit Event

After submission:

No Further Edits

# 15. AUDIT ENGINE

Every major action creates:

Attempt Event

Examples:

Launch

Answer Saved

Question Changed

Resume

Submit

Expire

Purpose:

Compliance

Troubleshooting

Forensics

Analytics Foundation

# 16. SECURITY MODEL

Authentication:

Laravel Sanctum

Authorization:

Custom RBAC

Roles:

Platform Admin

Organization Admin

Department Manager

Candidate

# 17. TENANT ISOLATION

Mandatory:

organization_id

Enforced everywhere.

Candidate may only access:

Their Organization

Their Assigned Assessment

Their Own Attempt

# 18. RISKS

## Risk 1

Timer Manipulation

Mitigation:

Server Time Authority

## Risk 2

Duplicate Attempts

Mitigation:

Unique Active Attempt Rule

## Risk 3

Lost Answers

Mitigation:

Immediate Auto Save

## Risk 4

Assessment Changes During Attempt

Mitigation:

Snapshot Consumption

# 19. EXECUTION STRATEGY

Sprint 03 follows the proven model:

Phase 1
Migrations

Phase 2
Models

Phase 3
Repositories

Phase 4
DTOs

Phase 5
Services

Phase 6
Policies

Phase 7
Requests

Phase 8
Resources

Phase 9
Controllers

Phase 10
Routes

Phase 11
Testing

Phase 12
Completion Report

# 20. SUCCESS CRITERIA

Sprint 03 is successful when:

Candidate Launches Assessment

Session Created

Attempt Created

Questions Loaded

Answers Saved

Auto Save Works

Resume Works

Timer Works

Submission Works

Attempt Locked

Audit Trail Generated

All without:

Cross-Tenant Leakage

Timer Manipulation

Data Loss

Unauthorized Access

# 21. DELIVERABLES

Documents to follow:

043_ASSESSMENT_DELIVERY_ARCHITECTURE_v1.0

044_ATTEMPT_AND_SESSION_SCHEMA_v1.0

044A_ATTEMPT_AND_SESSION_SCHEMA.SQL

045_ASSESSMENT_DELIVERY_OPENAPI_v1.0

046_SPRINT_03_IMPLEMENTATION_PLAN_v1.0

# 22. APPROVAL

042_SPRINT_03_EXECUTION_PACKAGE_v1.0

Status:
APPROVED FOR ARCHITECTURE DESIGN

Next:
043_ASSESSMENT_DELIVERY_ARCHITECTURE_v1.0