# SNAPFLECT ASSESSMENT PORTAL

# 029_SPRINT_02_IMPLEMENTATION_PLAN_v1.0

Version: 1.0
Status: APPROVED FOR IMPLEMENTATION REVIEW
Sprint: Sprint 02 – Assessment Definition Engine
Prerequisites:

- 024_SPRINT_01_COMPLETION_REPORT_v1.0

- 025_SPRINT_02_EXECUTION_PACKAGE_v1.0

- 026_ASSESSMENT_ENGINE_ARCHITECTURE_v1.0

- 027_ASSESSMENT_SCHEMA_v1.0

- 027A_ASSESSMENT_SCHEMA.SQL

- 028_ASSESSMENT_OPENAPI_v1.0

# 1. EXECUTIVE SUMMARY

Sprint 02 delivers the complete Assessment Authoring Platform.

Deliverables:

Assessment Catalog

Question Bank Engine

Competency Framework

Blueprint Engine

Assessment Versioning

Assessment Snapshot Engine

Assessment Review Workflow

Assessment Publishing Workflow

Sprint 02 explicitly excludes:

Assessment Delivery

Candidate Attempts

Evaluation Engine

Certification

Reporting

Notifications

AI Proctoring

Billing

# 2. IMPLEMENTATION OBJECTIVES

## Business Objectives

Enable organizations to:

Create Assessments

Build Question Banks

Manage Competencies

Create Assessment Blueprints

Publish Assessments

Version Assessments

Clone Assessments

## Technical Objectives

Implement:

21 Assessment Tables

REST APIs

RBAC Controls

Tenant Isolation

Versioning

Snapshot Generation

Review Workflow

Publication Workflow

# 3. SPRINT EXECUTION MODEL

Sprint 02 follows the Sprint 01 proven pattern.

Phase 1
Migrations

Phase 2
Models

Phase 3
Repositories

Phase 4
DTO Layer

Phase 5
Service Layer

Phase 6
Policies

Phase 7
Requests

Phase 8
Resources

Phase 9
Controllers

Phase 10
Routes

Phase 11
Testing

Phase 12
Review & Closure

# 4. MODULE STRUCTURE

New Module:

app/

Modules/

Assessment/

Structure:

Assessment

├── Controllers
├── DTOs
├── Exceptions
├── Models
├── Policies
├── Repositories
│   ├── Interfaces
│   └── Eloquent
├── Requests
├── Resources
├── Services
├── Providers
└── Tests

# 5. PHASE 1 – MIGRATIONS

Generate migrations only.

Tables:

assessment_categories
assessment_types
assessment_templates
assessments

assessment_versions
assessment_snapshots

question_banks
questions
question_options

question_tags
question_tag_mappings

competency_groups
competencies

question_competencies
assessment_competencies

assessment_blueprints
blueprint_sections
blueprint_rules
blueprint_section_questions

assessment_reviews
assessment_publications

Deliverables:

Migrations

Indexes

FK Constraints

Audit Columns

Soft Deletes

UUID Support

STOP after migration generation.

# 6. PHASE 2 – MODELS

Generate only models.

Models:

AssessmentCategory
AssessmentType
AssessmentTemplate

Assessment
AssessmentVersion
AssessmentSnapshot

QuestionBank
Question
QuestionOption

QuestionTag
QuestionTagMapping

CompetencyGroup
Competency

QuestionCompetency
AssessmentCompetency

AssessmentBlueprint
BlueprintSection
BlueprintRule
BlueprintSectionQuestion

AssessmentReview
AssessmentPublication

Requirements:

Relationships

Traits

UUID Support

Tenant Awareness

Strict Types

STOP after models.

# 7. PHASE 3 – REPOSITORIES

Generate:

Interfaces

Eloquent Implementations

Requirements:

CRUD

Pagination

Search

Tenant Filters

findByUuid()

findByUuidWithRelations()

query()

Soft Delete Support

Repositories must NOT:

Contain Business Logic

Start Transactions

# 8. PHASE 4 – DTO LAYER

Generate immutable DTOs.

Examples:

CreateAssessmentDto
UpdateAssessmentDto

CreateQuestionDto
UpdateQuestionDto

CreateBlueprintDto
UpdateBlueprintDto

CreateCompetencyDto
UpdateCompetencyDto

Requirements:

readonly

strict_types

fromArray()

toArray()

# 9. PHASE 5 – SERVICE LAYER

Generate services.

Core Services:

AssessmentService

QuestionBankService

QuestionService

CompetencyService

BlueprintService

VersionService

PublishingService

Special Services:

AssessmentCloneService

AssessmentSnapshotService

## PublishingService Responsibilities

Validate State

Approve Publication

Create Version

Create Snapshot

Write Publication Record

## AssessmentCloneService Responsibilities

Clone Assessment

Clone Blueprint

Clone Competencies

Create Draft Version

## AssessmentSnapshotService Responsibilities

Generate Immutable Snapshot

Serialize Assessment Structure

Calculate Snapshot Hash

Persist Snapshot

# 10. PHASE 6 – POLICIES

Generate:

AssessmentPolicy

QuestionBankPolicy

QuestionPolicy

CompetencyPolicy

BlueprintPolicy

Roles:

Platform Admin

Organization Admin

Department Manager

Candidate

Rules:

Candidate = No Access

Published Assessment = Protected

# 11. PHASE 7 – REQUESTS

Generate:

Create*

Update*

Publish*

Review*

Requests.

Requirements:

Validation Only

No Authorization

toDto()

Methods required.

# 12. PHASE 8 – RESOURCES

Generate:

AssessmentResource

QuestionResource

CompetencyResource

BlueprintResource

VersionResource

Requirements:

No Queries

whenLoaded()

whenCounted()

# 13. PHASE 9 – CONTROLLERS

Generate:

AssessmentController

QuestionBankController

QuestionController

CompetencyController

BlueprintController

VersionController

PublicationController

Controllers must remain thin.

Pipeline:

Request
↓
DTO
↓
Service
↓
Resource

No business logic.

# 14. PHASE 10 – ROUTES

Route Group:

/api/v1/assessment

Modules:

/categories

/types

/assessments

/question-banks

/questions

/competencies

/blueprints

/versions

/publications

Protected:

auth:sanctum

# 15. PHASE 11 – TESTING

Generate:

## Repository Tests

CRUD

Search

Pagination

Tenant Isolation

## Service Tests

Publishing

Cloning

Versioning

Snapshots

## Policy Tests

RBAC

Cross Tenant

Platform Admin

## API Tests

200

201

401

403

404

409

422

# 16. CRITICAL BUSINESS RULES

## Rule 1

Published assessments are immutable.

Forbidden:

Update Published Assessment

Delete Published Assessment

Required:

Clone

Create New Draft

Republish

## Rule 2

Assessment Snapshot is immutable.

Forbidden:

Update Snapshot

Delete Snapshot

## Rule 3

Every publication creates:

Version

Snapshot

Publication Record

Mandatory.

## Rule 4

Blueprint changes require:

DRAFT

or

IN_REVIEW

state only.

# 17. QUALITY GATES

Review against:

026_ASSESSMENT_ENGINE_ARCHITECTURE

027_ASSESSMENT_SCHEMA

028_ASSESSMENT_OPENAPI

023_SPRINT_01_IMPLEMENTATION_REVIEW_FRAMEWORK

Validate:

Architecture

Security

Tenant Isolation

RBAC

OpenAPI Compliance

Performance

# 18. SUCCESS CRITERIA

At Sprint 02 completion the platform must support:

Create Assessment

Create Question Bank

Create Questions

Create Competencies

Create Blueprint

Map Questions

Map Competencies

Submit Review

Approve Review

Publish Assessment

Clone Assessment

Version Assessment

Archive Assessment

# 19. OUT OF SCOPE

Do NOT implement:

Assessment Attempts

Candidate Test Taking

Evaluation Engine

Certification

Reporting

Notifications

AI Proctoring

Billing

# 20. APPROVAL

029_SPRINT_02_IMPLEMENTATION_PLAN_v1.0

Status:
READY FOR IMPLEMENTATION

Next:
030_SPRINT_02_PHASE_1_MIGRATIONS