# 102_BUSINESS_LOGIC_IMPLEMENTATION_PROGRAM_v1.0

## Executive Summary

The Snapflect Assessment Portal has completed foundational architecture through Sprint 05.

The next objective is to transform the platform from:

Architectural Framework
        ↓
Functional Assessment Platform

This program defines the implementation roadmap for all core business engines, workflows, calculations, validations, automations, and domain services.

This document becomes the master execution guide for the next development phase.

# Program Objectives

## Primary Objective

Implement all missing business logic while preserving:

Existing Architecture

Database Design

API Contracts

Frontend Contracts

Security Model

Multi-Tenant Design

## Success Criteria

The platform must support:

Assessment Creation

Assessment Publication

Assessment Delivery

Answer Evaluation

Result Publication

Analytics

Certificate Issuance

Certificate Verification

without manual intervention.

# Program Structure

The implementation program is divided into:

Wave 1
Core Assessment Execution

Wave 2
Scoring & Analytics

Wave 3
Certificates & Automation

Wave 4
Enterprise Hardening

# WAVE 1 – CORE ASSESSMENT EXECUTION

## Objective

Deliver a complete assessment lifecycle.

# EPIC 1

Assessment Validation Engine

Priority:

CRITICAL

## Features

### Validate Assessment Metadata

Verify:

Title

Description

Duration

Passing Rules

Publication Settings

### Validate Question Bank

Verify:

Question Exists

Competency Exists

Difficulty Exists

Correct Answer Exists

### Validate Blueprint

Verify:

Question Allocation

Section Allocation

Difficulty Distribution

Competency Coverage

Weight Totals

### Outputs

Validation Report

Validation Errors

Readiness Status

# EPIC 2

Assessment Publication Engine

Priority:

CRITICAL

## State Machine

DRAFT
 ↓

READY
 ↓

PUBLISHED
 ↓

ARCHIVED

## Business Rules

Block publication if:

Validation Failed

Missing Questions

Missing Competencies

Blueprint Invalid

# EPIC 3

Session Launch Engine

Priority:

CRITICAL

## Automatically Create

Session

Attempt

Attempt Sections

Attempt Questions

Audit Events

## Snapshot Logic

Freeze:

Question Text

Options

Answers

Weights

at launch time.

# EPIC 4

Randomization Engine

Priority:

HIGH

## Support

Question Order

Option Order

Section Order

## Requirements

Repeatable

Seed Based

Auditable

# EPIC 5

Timer Engine

Priority:

CRITICAL

## Server Authoritative

Candidate cannot manipulate time.

## Rules

Start Time

Remaining Time

Expiration Time

stored server-side.

# EPIC 6

Auto Save Engine

Priority:

CRITICAL

## Features

Incremental Saves

Conflict Resolution

Replay Protection

Ordering Protection

# EPIC 7

Resume Engine

Priority:

CRITICAL

## Restore

Timer

Answers

Flags

Current Question

Section Position

# EPIC 8

Submission Engine

Priority:

CRITICAL

## Verify

Attempt Active

Time Remaining

Assessment Published

## Generate

Submission

Audit Record

Result Request

# Wave 1 Exit Criteria

Candidate completes assessment end-to-end

# WAVE 2 – SCORING & ANALYTICS

## Objective

Convert responses into trusted outcomes.

# EPIC 9

Scoring Engine

Priority:

CRITICAL

## Support

Single Choice

Multi Choice

True False

Numeric

Essay

Weighted Questions

Negative Marking

## Outputs

Question Score

Section Score

Assessment Score

# EPIC 10

Competency Engine

Priority:

HIGH

## Calculate

Competency %

Competency Score

Competency Grade

# EPIC 11

Pass/Fail Engine

Priority:

CRITICAL

## Support

Overall Threshold

Section Threshold

Competency Threshold

Mandatory Competencies

# EPIC 12

Version Engine

Priority:

HIGH

## Generate

Result Version

Result Snapshot

Audit Trail

during recalculation.

# EPIC 13

Manual Review Engine

Priority:

HIGH

## Support

Essay Review

Override Score

Review Notes

Approval History

# EPIC 14

Publication Engine

Priority:

CRITICAL

## State Machine

DRAFT
 ↓

READY
 ↓

PUBLISHED
 ↓

ARCHIVED

## Rule

Published results become immutable.

# EPIC 15

Reporting Aggregation Engine

Priority:

HIGH

## Calculate

Pass Rate

Failure Rate

Average Score

Completion Rate

Competency Trends

# EPIC 16

Dashboard Engine

Priority:

HIGH

## Generate

Daily Snapshots

Weekly Snapshots

Monthly Snapshots

# Wave 2 Exit Criteria

Published results with analytics available

# WAVE 3 – CERTIFICATES & AUTOMATION

## Objective

Deliver trusted digital credentials.

# EPIC 17

Certificate Eligibility Engine

Priority:

HIGH

## Verify

Result Published

Passed

Certificate Enabled

# EPIC 18

Certificate Template Engine

Priority:

HIGH

## Dynamic Tokens

Candidate

Assessment

Score

Issue Date

Expiry Date

# EPIC 19

PDF Generation Engine

Priority:

HIGH

## Generate

PDF Certificate

Immutable Snapshot

Version Reference

# EPIC 20

QR Verification Engine

Priority:

HIGH

## Encode

Certificate UUID

Hash

Signature

# EPIC 21

Public Verification Engine

Priority:

HIGH

## Validate

Valid

Expired

Revoked

Invalid

# EPIC 22

Certificate Revocation Engine

Priority:

MEDIUM

## Reasons

Fraud

Administrative Action

Expiration

# Wave 3 Exit Criteria

Certificate generated and publicly verifiable

# WAVE 4 – ENTERPRISE HARDENING

## Objective

Prepare platform for scale and enterprise adoption.

# EPIC 23

Notification Engine

Support:

Email

SMS

WhatsApp

Push Notifications

# EPIC 24

Workflow Engine

Support:

Approvals

Escalations

Review Workflows

# EPIC 25

Audit Intelligence Engine

Track:

Security Events

Assessment Events

Result Events

Certificate Events

# EPIC 26

Caching Engine

Support:

Dashboard Cache

Report Cache

Lookup Cache

# EPIC 27

Observability Engine

Support:

Metrics

Tracing

Performance Monitoring

Error Monitoring

# Delivery Strategy

## Phase A

Implement:

EPIC 1–8

Target:

Assessment Lifecycle Complete

Estimated:

6–8 weeks

## Phase B

Implement:

EPIC 9–16

Target:

Scoring & Analytics Complete

Estimated:

4–6 weeks

## Phase C

Implement:

EPIC 17–22

Target:

Certificate Platform Complete

Estimated:

3–4 weeks

## Phase D

Implement:

EPIC 23–27

Target:

Enterprise Ready Platform

Estimated:

4–6 weeks

# Recommended Execution Approach

For every Epic:

Business Rules
        ↓
Architecture Review
        ↓
Database Review
        ↓
Service Layer
        ↓
API Layer
        ↓
Frontend Integration
        ↓
Automated Tests
        ↓
UAT

No Epic should move to production until all layers are completed.

# Final Recommendation

Do not start Sprint 06 as a traditional architecture sprint.

Instead launch:

SPRINT 06
Business Logic Implementation Program

with Wave 1 focused exclusively on:

Assessment Validation Engine

Publication Engine

Session Launch Engine

Timer Engine

Auto Save Engine

Resume Engine

Submission Engine

These engines unlock the first true end-to-end assessment execution capability of the Snapflect platform.