# 103_SPRINT_06_EXECUTION_PACKAGE_v1.0

Project: Snapflect Assessment Portal
Sprint: Sprint 06
Sprint Name: Assessment Execution Business Logic Implementation
Version: 1.0
Status: Approved for Planning
Depends On: Sprint 01, Sprint 02, Sprint 03, Sprint 04, Sprint 05, 101_BUSINESS_LOGIC_MASTER_PLAN_v1.0, 102_BUSINESS_LOGIC_IMPLEMENTATION_PROGRAM_v1.0

# Executive Summary

Sprint 06 marks the transition from architectural scaffolding to actual business functionality.

The objective of Sprint 06 is to implement the core business logic required to execute a complete assessment lifecycle from validation through candidate submission.

This sprint focuses on transforming the Assessment Authoring and Assessment Delivery domains into a functioning assessment platform while preserving all previously approved architecture.

This sprint deliberately excludes scoring, analytics, reporting, certification, notification, and workflow automation.

# Sprint Objective

Deliver a fully functioning Assessment Execution Engine capable of:

Validate Assessment
        ↓

Publish Assessment
        ↓

Launch Session
        ↓

Create Attempt
        ↓

Manage Timer
        ↓

Auto Save Answers
        ↓

Resume Interrupted Attempts
        ↓

Submit Attempt
        ↓

Trigger Result Processing

# Sprint Goals

## Goal 1

Implement Assessment Validation Engine

## Goal 2

Implement Assessment Publication Engine

## Goal 3

Implement Session Launch Engine

## Goal 4

Implement Randomization Engine

## Goal 5

Implement Server-Authoritative Timer Engine

## Goal 6

Implement Auto Save Engine

## Goal 7

Implement Resume Engine

## Goal 8

Implement Submission Engine

# Business Domains

This sprint impacts:

Assessment Domain

Delivery Domain

Audit Domain

Results Trigger Domain

This sprint does NOT impact:

Scoring Domain

Analytics Domain

Certificate Domain

Notification Domain

Workflow Domain

# Sprint Scope

## In Scope

### Assessment Validation

Validate:

Assessment Metadata

Blueprint Integrity

Question Allocation

Competency Allocation

Weight Distribution

### Assessment Publication

Support:

Draft

Ready

Published

Archived

State transitions.

### Session Management

Support:

Session Launch

Session Lock

Session Completion

### Attempt Lifecycle

Support:

Attempt Creation

Attempt Progress

Attempt Resume

Attempt Submission

### Candidate Experience

Support:

Timer

Navigation

Auto Save

Recovery

### Audit Tracking

Generate audit events for all major actions.

# Out of Scope

The following capabilities are explicitly excluded:

### Scoring

Question Evaluation

Pass / Fail

Competency Calculation

### Reporting

Analytics

Dashboards

Exports

### Certificates

PDF Generation

QR Generation

Verification

### Notifications

Email

SMS

WhatsApp

Push Notifications

# Epic Breakdown

# EPIC 1

Assessment Validation Engine

Priority:

CRITICAL

Purpose:

Validate readiness for publication.

Deliverables:

Validation Service

Validation Rules

Validation DTOs

Validation APIs

Validation Tests

# EPIC 2

Assessment Publication Engine

Priority:

CRITICAL

Purpose:

Manage assessment publication state machine.

Deliverables:

Publication Service

State Machine

Publication APIs

Publication Tests

# EPIC 3

Session Launch Engine

Priority:

CRITICAL

Purpose:

Create executable assessment sessions.

Deliverables:

Session Creation

Snapshot Generation

Audit Events

Launch APIs

# EPIC 4

Randomization Engine

Priority:

HIGH

Purpose:

Generate candidate-specific question ordering.

Deliverables:

Question Randomization

Option Randomization

Deterministic Seeding

Audit Trail

# EPIC 5

Timer Engine

Priority:

CRITICAL

Purpose:

Maintain secure server-side timing.

Deliverables:

Timer Service

Expiration Logic

Warning Logic

Recovery Logic

# EPIC 6

Auto Save Engine

Priority:

CRITICAL

Purpose:

Persist answers continuously.

Deliverables:

Auto Save Service

Conflict Detection

Replay Protection

Sequence Validation

# EPIC 7

Resume Engine

Priority:

CRITICAL

Purpose:

Recover interrupted assessment attempts.

Deliverables:

Resume Service

State Reconstruction

Answer Recovery

Timer Recovery

# EPIC 8

Submission Engine

Priority:

CRITICAL

Purpose:

Complete assessment attempts.

Deliverables:

Submission Service

Submission Validation

Audit Events

Result Trigger

# Architectural Constraints

The following assets are frozen:

### Database Schema

No schema redesign permitted.

### DTO Contracts

No external DTO changes permitted.

### OpenAPI Contracts

No breaking API changes permitted.

### Frontend Contracts

Angular integrations remain compatible.

### Repository Layer

Repository pattern remains unchanged.

### Policy Layer

Authorization continues through Policies only.

# Required Business Rules

Sprint 06 must implement:

Validation Rules

Publication Rules

Timer Rules

Resume Rules

Submission Rules

Randomization Rules

All rules must be documented and testable.

# Mandatory Audit Events

The following events must be generated:

ASSESSMENT_VALIDATED

ASSESSMENT_PUBLISHED

SESSION_LAUNCHED

ATTEMPT_CREATED

ATTEMPT_RESUMED

ANSWER_AUTOSAVED

ATTEMPT_SUBMITTED

RESULT_REQUESTED

# Testing Strategy

## Unit Testing

Validate:

Business Rules

State Machines

Timer Logic

Randomization Logic

## Integration Testing

Validate:

Assessment → Session

Session → Attempt

Attempt → Submission

## Feature Testing

Validate:

API Endpoints

Authorization

Validation Errors

## Regression Testing

Ensure:

Sprint 01 Features

Sprint 02 Features

Sprint 03 Features

Sprint 04 Features

Sprint 05 Features

remain unaffected.

# User Acceptance Testing Strategy

## Scenario 1

Publish Assessment

Expected:

Assessment transitions to Published

## Scenario 2

Launch Session

Expected:

Session created successfully

## Scenario 3

Start Attempt

Expected:

Attempt generated
Timer active

## Scenario 4

Auto Save Answer

Expected:

Answer persists
Audit created

## Scenario 5

Resume Attempt

Expected:

Timer restored

Answers restored

Position restored

## Scenario 6

Submit Attempt

Expected:

Attempt locked

Submission created

Result request created

# Risks

## Risk 1

Timer synchronization failures.

Mitigation:

Server authoritative timer only.

## Risk 2

Duplicate answer saves.

Mitigation:

Sequence validation

Idempotency protection

## Risk 3

Assessment publication inconsistencies.

Mitigation:

Validation engine mandatory before publication.

## Risk 4

Attempt recovery corruption.

Mitigation:

Snapshot-based recovery.

# Dependencies

Requires:

Sprint 01 Governance

Sprint 02 Assessment

Sprint 03 Delivery

Sprint 04 Results

Sprint 05 Frontend

already completed.

# Definition of Done

Sprint 06 is complete when:

Assessment validates successfully

Assessment publishes successfully

Session launches successfully

Attempt created successfully

Timer enforced server-side

Answers auto-save successfully

Attempt resumes successfully

Attempt submits successfully

Result request generated

Audit events generated

Automated tests pass

UAT scenarios pass

# Success Criteria

The platform must support a complete candidate execution journey:

Create Assessment
        ↓

Validate Assessment
        ↓

Publish Assessment
        ↓

Launch Session
        ↓

Start Attempt
        ↓

Answer Questions
        ↓

Auto Save
        ↓

Resume If Interrupted
        ↓

Submit Attempt
        ↓

Generate Result Request

without manual intervention.

# Sprint 06 Deliverables

The sprint shall produce:

104_ASSESSMENT_EXECUTION_ARCHITECTURE_v1.0

105_ASSESSMENT_EXECUTION_RULEBOOK_v1.0

106_ASSESSMENT_EXECUTION_OPENAPI_v1.0

107_SPRINT_06_IMPLEMENTATION_PLAN_v1.0

108_SPRINT_06_READINESS_REVIEW

Sprint 06 Implementation Phases

Sprint 06 Completion Report

# Final Sprint Verdict

Sprint 06 is authorized to proceed.

This sprint represents the first implementation wave of actual business logic and establishes the foundation for end-to-end assessment execution across the Snapflect Assessment Portal.