# 107_SPRINT_06_IMPLEMENTATION_PLAN_v1.0

Project: Snapflect Assessment Portal
Sprint: Sprint 06
Sprint Name: Assessment Execution Business Logic Implementation
Version: 1.0
Status: Approved Implementation Blueprint

# Executive Summary

Sprint 06 is the first sprint focused on implementing actual business logic rather than architectural scaffolding.

This sprint activates the Assessment Execution lifecycle and transforms the platform into a functioning assessment delivery system.

This implementation plan is derived from:

103_SPRINT_06_EXECUTION_PACKAGE_v1.0

104_ASSESSMENT_EXECUTION_ARCHITECTURE_v1.0

105_ASSESSMENT_EXECUTION_RULEBOOK_v1.0

106_ASSESSMENT_EXECUTION_OPENAPI_v1.0

# Sprint Objective

Implement all business engines required for:

Assessment Validation
        ↓

Assessment Publication
        ↓

Session Launch
        ↓

Randomization
        ↓

Timer Enforcement
        ↓

Auto Save
        ↓

Resume
        ↓

Submission
        ↓

Result Request

# Architectural Constraints

The following assets are frozen:

Database Schema

Model Structure

Repository Contracts

DTO Contracts

Frontend Contracts

OpenAPI Contracts

Policies

Resources

No redesign permitted.

# Implementation Strategy

Implementation shall follow:

Rulebook
     ↓

Service Layer
     ↓

API Layer
     ↓

Automated Tests
     ↓

UAT Validation

# PHASE 1

# Assessment Validation Engine

## Objective

Implement readiness verification.

## Services

Create:

AssessmentValidationService

## DTOs

Create:

ValidateAssessmentDto

ValidationResultDto

ValidationErrorDto

## Exceptions

Create:

AssessmentValidationException

## Business Rules

Implement:

RULE-AV-001

RULE-AV-002

RULE-AV-003

RULE-AV-004

RULE-AV-005

RULE-AV-006

RULE-AV-007

RULE-AV-008

RULE-AV-009

## APIs

Implement:

POST /assessments/{uuid}/validate

GET /assessments/{uuid}/validation-report

## Tests

Create:

AssessmentValidationServiceTest

AssessmentValidationFeatureTest

## Acceptance Criteria

Valid assessments pass

Invalid assessments fail

Validation report generated

# PHASE 2

# Assessment Publication Engine

## Objective

Implement publication state machine.

## Services

Create:

AssessmentPublicationService

## Exceptions

Create:

AssessmentPublicationException

## Rules

Implement:

RULE-PUB-001

RULE-PUB-002

RULE-PUB-003

RULE-PUB-004

RULE-PUB-005

RULE-PUB-006

## APIs

Implement:

POST /assessments/{uuid}/ready

POST /assessments/{uuid}/publish

POST /assessments/{uuid}/archive

## Tests

Create:

AssessmentPublicationServiceTest

## Acceptance Criteria

Valid transitions succeed

Invalid transitions fail

Audit generated

# PHASE 3

# Session Launch Engine

## Objective

Create executable sessions.

## Services

Create:

SessionLaunchService

AttemptCreationService

SnapshotGenerationService

## Exceptions

Create:

SessionLaunchException

## Rules

Implement:

RULE-SL-001

RULE-SL-002

RULE-SL-003

RULE-SL-004

RULE-SL-005

## APIs

Implement:

POST /sessions

POST /sessions/{uuid}/launch

## Tests

Create:

SessionLaunchServiceTest

## Acceptance Criteria

Session created

Attempt created

Snapshot created

# PHASE 4

# Randomization Engine

## Objective

Generate deterministic candidate order.

## Services

Create:

QuestionRandomizationService

OptionRandomizationService

SeedGenerationService

## Rules

Implement:

RULE-RND-001

RULE-RND-002

RULE-RND-003

RULE-RND-004

RULE-RND-005

## Tests

Create:

RandomizationServiceTest

## Acceptance Criteria

Same seed same order

Different seed different order

Order immutable

# PHASE 5

# Timer Engine

## Objective

Implement server-authoritative timing.

## Services

Create:

AttemptTimerService

## DTOs

Create:

TimerStatusDto

## Exceptions

Create:

TimerExpiredException

## Rules

Implement:

RULE-TMR-001

RULE-TMR-002

RULE-TMR-003

RULE-TMR-004

RULE-TMR-005

RULE-TMR-006

## APIs

Implement:

GET /attempts/{uuid}/timer

## Tests

Create:

AttemptTimerServiceTest

## Acceptance Criteria

Timer accurate

Expiration enforced

Auto submit triggered

# PHASE 6

# Auto Save Engine

## Objective

Protect candidate answers.

## Services

Create:

AutoSaveService

## DTOs

Create:

AutoSaveAnswerDto

## Exceptions

Create:

ReplayProtectionException

## Rules

Implement:

RULE-AS-001

RULE-AS-002

RULE-AS-003

RULE-AS-004

RULE-AS-005

## APIs

Implement:

POST /attempts/{uuid}/answers

## Tests

Create:

AutoSaveServiceTest

## Acceptance Criteria

Answers persist

Duplicate saves ignored

Replay blocked

# PHASE 7

# Resume Engine

## Objective

Recover interrupted attempts.

## Services

Create:

ResumeAttemptService

## DTOs

Create:

ResumeAttemptDto

ResumeResponseDto

## Exceptions

Create:

ResumeDeniedException

## Rules

Implement:

RULE-RSM-001

RULE-RSM-002

RULE-RSM-003

RULE-RSM-004

RULE-RSM-005

## APIs

Implement:

GET /attempts/{uuid}/resume

## Tests

Create:

ResumeAttemptServiceTest

## Acceptance Criteria

Timer restored

Answers restored

Position restored

# PHASE 8

# Submission Engine

## Objective

Complete attempt lifecycle.

## Services

Create:

SubmissionService

ResultRequestService

## DTOs

Create:

SubmitAttemptDto

## Exceptions

Create:

SubmissionException

ResultRequestException

## Rules

Implement:

RULE-SUB-001

RULE-SUB-002

RULE-SUB-003

RULE-SUB-004

RULE-SUB-005

RULE-SUB-006

## APIs

Implement:

POST /attempts/{uuid}/submit

## Tests

Create:

SubmissionServiceTest

## Acceptance Criteria

Submission succeeds

Attempt locked

Result request generated

# PHASE 9

# Integration Testing

## Objective

Validate end-to-end execution.

## Flows

Create tests for:

Validate → Publish

Publish → Launch

Launch → Start

Start → Save

Save → Resume

Resume → Submit

Submit → Result Request

## Deliverables

AssessmentExecutionIntegrationTest

AttemptLifecycleTest

SubmissionWorkflowTest

# PHASE 10

# User Acceptance Testing

## Candidate Scenarios

Start Assessment

Save Answers

Resume Session

Submit Assessment

## Evaluator Scenarios

Validate Assessment

Publish Assessment

Launch Session

## Admin Scenarios

Cross Tenant Security

Audit Verification

## Deliverable

Sprint06_UAT_Scenarios.md

# PHASE 11

# Completion Report

## Deliverable

Generate:

109_SPRINT_06_COMPLETION_REPORT_v1.0

## Include

Executive Summary

Implemented Engines

Rule Coverage

API Coverage

Test Coverage

UAT Coverage

Security Review

Performance Review

Scorecard

Final Verdict

# Testing Coverage Matrix

| Engine | Unit | Feature | Integration |
| --- | --- | --- | --- |
| Validation | Yes | Yes | Yes |
| Publication | Yes | Yes | Yes |
| Session Launch | Yes | Yes | Yes |
| Randomization | Yes | No | Yes |
| Timer | Yes | Yes | Yes |
| Auto Save | Yes | Yes | Yes |
| Resume | Yes | Yes | Yes |
| Submission | Yes | Yes | Yes |

# Definition of Done

Sprint 06 is complete when:

Assessment validates successfully

Assessment publishes successfully

Session launches successfully

Attempt created successfully

Randomization generated successfully

Timer enforced successfully

Answers auto-save successfully

Attempt resumes successfully

Attempt submits successfully

Result request generated successfully

Audit events generated successfully

Automated tests pass

UAT scenarios pass

# Implementation Verdict

Sprint 06 implementation is authorized to proceed through eleven controlled phases.

No implementation may begin until:

108_SPRINT_06_READINESS_REVIEW

has been completed and receives a GO decision.