# PROJECT KNOWLEDGE BASE

# DOCUMENT 04

# MODULE KNOWLEDGE

Knowledge Base Version: 1.0
Status: Current Accepted State
Purpose: Enterprise Module Knowledge Repository

# MODULE STATUS LEGEND

| Status | Meaning |
| --- | --- |
| COMPLETE | Fully implemented and validated |
| NEAR COMPLETE | Functional with only minor remaining work |
| PARTIAL | Major functionality exists but important work remains |
| PLANNED | Architecture approved but implementation not started |
| UNKNOWN | Cannot be determined confidently |

# 1. IDENTITY & AUTHENTICATION

## Purpose

Authenticate platform users and establish secure sessions.

### Dependencies

- Users

- Roles

- Permissions

- Tenant

### Database

✅ Complete

### API

✅ Complete

### Frontend

✅ Complete

### Business Logic

✅ Complete

### Validation

✅ Complete

### Testing

Near Complete

### Completion

98%

### Remaining Work

- Production hardening

- Operational monitoring

### Risks

Low

# 2. AUTHORIZATION / RBAC

## Purpose

Provide role-based access control and tenant isolation.

### Dependencies

- Authentication

- Users

- Roles

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Near Complete

### Completion

98%

### Remaining Work

Permission matrix review

### Risks

Low

# 3. FRAMEWORK MANAGEMENT

## Purpose

Manage assessment frameworks.

Examples

- .NET

- Angular

- Java

- React

### Dependencies

None

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Good

### Completion

97%

# 4. TECHNOLOGY MANAGEMENT

## Purpose

Manage technologies under frameworks.

### Dependencies

Frameworks

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Good

### Completion

97%

# 5. QUESTION BANK

## Purpose

Maintain reusable questions.

### Dependencies

Frameworks

Technologies

Competencies

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Good

### Completion

97%

# 6. QUESTION MANAGEMENT

## Purpose

Manage questions, options, and metadata.

Supports

- Single Choice

- Multiple Choice

### Dependencies

Question Bank

Competencies

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Near Complete

### Completion

98%

# 7. COMPETENCY MANAGEMENT

## Purpose

Tag questions with competencies.

### Dependencies

Questions

Assessments

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Good

### Completion

96%

# 8. ASSESSMENT MANAGEMENT

## Purpose

Create assessment blueprints.

Includes

- Sections

- Question allocation

- Randomization

- Passing thresholds

- Visibility rules

### Dependencies

Question Bank

Competencies

Technologies

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Near Complete

### Completion

98%

# 9. PUBLICATION ENGINE

## Purpose

Publish immutable assessment snapshots.

### Dependencies

Assessment

Questions

Blueprint

### Database

Complete

### API

Complete

### Frontend

Administrative only

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

### Remaining Work

None

# 10. EXECUTION ENGINE

## Purpose

Deliver assessments securely.

Features

- Launch

- Randomization

- Timer

- Auto Save

- Resume

- Submit

### Dependencies

Publication

Authentication

Snapshots

### Database

Complete

### API

Complete

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

# 11. EXECUTION API LAYER

## Purpose

Expose execution services.

### Dependencies

Execution Engine

### Database

N/A

### API

Complete

### Frontend

Integrated

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

# 12. DELIVERY UI

## Purpose

Candidate assessment experience.

Includes

- Questions

- Navigation

- Timer

- Auto Save

- Resume

- Submission

### Dependencies

Execution APIs

### Database

N/A

### API

Integrated

### Frontend

Complete

### Business Logic

Presentation only

### Validation

Complete

### Testing

Complete

### Completion

100%

# 13. SCORING ENGINE

## Purpose

Automatic evaluation.

Supports

- Exact Match

- Partial Credit

- Negative Marking

### Dependencies

Execution

Snapshots

Blueprint

### Database

Complete

### API

Complete

### Frontend

N/A

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

# 14. COMPETENCY SCORING

## Purpose

Calculate competency performance.

### Dependencies

Scoring

### Database

Complete

### API

Internal

### Frontend

Results

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

# 15. EVALUATION ENGINE

## Purpose

Determine PASS / FAIL.

### Dependencies

Scoring

Competencies

### Database

Complete

### API

Internal

### Frontend

Results

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

# 16. AUDIT ENGINE

## Purpose

Provide complete scoring traceability.

### Dependencies

Scoring

Persistence

### Database

Complete

### API

Admin

### Frontend

Admin

### Business Logic

Complete

### Validation

Complete

### Testing

Complete

### Completion

100%

# 17. RESULTS DASHBOARD

## Purpose

Candidate result presentation.

### Dependencies

Scoring

Results API

### Database

Complete

### API

Partial (Results API layer in progress)

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Pending final integration

### Completion

95%

# 18. ADMIN ANALYTICS

## Purpose

Administrative dashboards.

Provides

- Pass Rate

- Average Score

- Competencies

- Question Difficulty

### Dependencies

Materialized summaries

### Database

Partial

### API

Planned for Results API Layer

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Pending

### Completion

92%

# 19. LEADERBOARD ENGINE

## Purpose

Gamification.

### Dependencies

Results

### Database

Near Complete

### API

Pending exposure

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Pending

### Completion

94%

# 20. CERTIFICATE ENGINE

## Purpose

Issue and verify certificates.

Features

- PDF

- Verification

- Revocation

- Version awareness

### Dependencies

Results

Scoring

Storage

### Database

Near Complete

### API

Pending exposure

### Frontend

Complete

### Business Logic

Complete

### Validation

Complete

### Testing

Pending

### Completion

94%

# 21. RESULTS API LAYER

## Purpose

Expose Results, Analytics, Leaderboards and Certificates.

### Dependencies

All Sprint 08 modules

### Database

Ready

### API

Currently Active Development

### Frontend

Waiting for completion

### Business Logic

Already implemented

### Validation

Planned

### Testing

Not Started

### Completion

70%

### Remaining Work

- Controllers

- Resources

- Route registration

- ProblemDetails integration

- API tests

# 22. REPORTING

## Purpose

Enterprise reporting.

### Status

Planned

### Completion

30%

### Risks

None

# 23. NOTIFICATIONS

## Purpose

Email / SMS / system notifications.

### Status

UNKNOWN

### Completion

UNKNOWN

# 24. DEVOPS

## Purpose

Deployment and operations.

### Status

Partial

### Completion

60%

Known information is limited.

# 25. DOCUMENTATION

## Purpose

Architecture governance.

Artifacts created include:

- Rulebooks

- OpenAPI Contracts

- Implementation Plans

- Readiness Reviews

- Integration Test Reports

- UAT Reports

- Sprint Completion Reports

- Pilot Guides

- Authorization Documents

### Completion

99%

# OVERALL MODULE MATURITY

| Module | Completion |
| --- | --- |
| Authentication | 98% |
| RBAC | 98% |
| Frameworks | 97% |
| Technologies | 97% |
| Question Bank | 97% |
| Questions | 98% |
| Competencies | 96% |
| Assessments | 98% |
| Publication | 100% |
| Execution | 100% |
| Execution API | 100% |
| Delivery UI | 100% |
| Scoring | 100% |
| Competency Scoring | 100% |
| Evaluation | 100% |
| Audit | 100% |
| Results Dashboard | 95% |
| Admin Analytics | 92% |
| Leaderboards | 94% |
| Certificates | 94% |
| Results API Layer | 70% |
| Reporting | 30% |
| Documentation | 99% |

# HIGH PRIORITY REMAINING WORK

- Complete Results API Layer (Phase 221)

- Results Integration Testing (Phase 222)

- Results UAT (Phase 223)

- Sprint 08 Completion Report (Phase 224)

- Advanced Reporting & Operational Enhancements (Future Sprint)

# DOCUMENT STATUS

Document ID: 04_MODULE_KNOWLEDGE

Status: ✅ COMPLETE

Next document:

DOCUMENT 05 — BUSINESS RULE KNOWLEDGE