# PROJECT KNOWLEDGE BASE

# DOCUMENT 08

# PROJECT STATUS

Knowledge Base Version: 1.0
Status: Current Accepted State
Purpose: Enterprise Project Status & Delivery Intelligence

# 1. Overall Project Status

## Current Sprint

Sprint 08 — Results & Reporting

## Current Phase

221_RESULTS_API_LAYER

## Overall Delivery Status

🟢 On Track

## Overall Completion Estimate

| Area | Completion |
| --- | --- |
| Frontend | 90% |
| Backend | 92% |
| Database | 96% |
| Business Logic | 95% |
| APIs | 91% |
| Testing | 84% |
| Documentation | 99% |
| Deployment Readiness | 75% |

Estimated Overall Project Completion: ~91%

# 2. Domain Completion Matrix

| Domain | Status | Completion |
| --- | --- | --- |
| Authentication | ✅ Complete | 98% |
| RBAC | ✅ Complete | 98% |
| Framework Management | ✅ Complete | 97% |
| Technology Management | ✅ Complete | 97% |
| Question Bank | ✅ Complete | 97% |
| Question Management | ✅ Complete | 98% |
| Competencies | ✅ Complete | 96% |
| Assessment Authoring | ✅ Complete | 98% |
| Publication | ✅ Complete | 100% |
| Execution Engine | ✅ Complete | 100% |
| Execution APIs | ✅ Complete | 100% |
| Candidate Delivery UI | ✅ Complete | 100% |
| Scoring Engine | ✅ Complete | 100% |
| Competency Scoring | ✅ Complete | 100% |
| Evaluation Engine | ✅ Complete | 100% |
| Audit Engine | ✅ Complete | 100% |
| Results Dashboard | 🟡 Near Complete | 95% |
| Admin Analytics | 🟡 Near Complete | 92% |
| Leaderboards | 🟡 Near Complete | 94% |
| Certificate Engine | 🟡 Near Complete | 94% |
| Results API Layer | 🟡 In Progress | 70% |
| Reporting | 🔵 Planned | 30% |

# 3. Frontend Status

## Estimated Completion

90%

### Completed

- Authentication

- Candidate assessment delivery

- Timer UI

- Auto Save

- Resume

- Submission

- Snapshot label resolution

- Multi-select support

- Candidate Results Dashboard

- Result History

- Competency Breakdown

- Admin Analytics Dashboard

- KPI widgets

- Competency heatmap

- Question difficulty view

- Leaderboard UI

- Certificate Viewer

### API Connected

| Module | Status |
| --- | --- |
| Execution | ✅ |
| Results | 🟡 Pending Phase 221 |
| Analytics | 🟡 Pending Phase 221 |
| Leaderboards | 🟡 Pending Phase 221 |
| Certificates | 🟡 Pending Phase 221 |

### Remaining

- Final Results API integration

- Regression fixes (if any)

- Accessibility review (UNKNOWN)

- Performance tuning

- Final UX polish

# 4. Backend Status

## Estimated Completion

92%

### Completed

- Authentication

- Tenant isolation

- Assessment publication

- Execution Engine

- Execution APIs

- Auto Save

- Resume

- Submission

- Scoring Engine

- Competency Scoring

- Evaluation Engine

- Audit Engine

- Leaderboard Service

- Certificate Generation Service

- Certificate Verification Service

### Remaining

- Results API Controllers

- Analytics Controllers

- Leaderboard Controllers

- Certificate Controllers

- Public Verification Controller

- API Resources

- Route registration

- API tests

# 5. Database Status

## Estimated Completion

96%

### Completed

- Identity schema

- Assessment schema

- Publication schema

- Execution schema

- Scoring schema

- Audit schema

- Result versioning

- Candidate answers

- Attempt submissions

- Assessment results

- Competency scores

- Question scores

### Remaining

- Analytics summary tables (physical implementation confirmation)

- Leaderboard snapshot persistence refinement

- Certificate metadata refinement

- Performance indexing review

# 6. Business Logic Status

## Estimated Completion

95%

### Complete Logic

- Assessment publication

- Snapshot generation

- Randomization

- Timer policy

- Resume

- Submission

- Auto Save

- Auto Scoring

- Partial Credit

- Negative Marking

- Competency aggregation

- Pass / Fail evaluation

- Strict competency override

- Versioned recalculation

- Certificate issuance

- Certificate revocation

- Leaderboard ranking

- Analytics aggregation strategy

### Remaining

- No major business logic domains remain.

- Remaining work is primarily API exposure and integration.

# 7. API Status

## Estimated Completion

91%

### Complete

- Authentication

- Authoring

- Publication

- Execution

- Scoring

### In Progress

- Results

- Analytics

- Leaderboards

- Certificates

### Remaining

Sprint 08 Phase 221:

- Controller layer

- Resource layer

- Route registration

- RFC7807 mappings

- Feature tests

# 8. Testing Status

## Estimated Completion

84%

### Completed

#### Unit Tests

- Execution Engine

- Auto Save

- Resume

- Submission

- Auto Scoring

- Competency Scoring

- Evaluation

- Leaderboards

- Certificates (partial)

#### Integration Tests

- Execution

- Scoring

#### UAT

- Execution

- Scoring

### Pending

- Results API Integration Tests

- Results UAT

- End-to-end Results validation

- Performance validation for analytics APIs

- Certificate verification integration tests

# 9. Documentation Status

## Estimated Completion

99%

### Completed Documentation

- Rulebooks

- OpenAPI Contracts

- Implementation Plans

- Readiness Reviews

- Integration Reports

- UAT Reports

- Completion Reports

- Pilot Guides

- Authorization Documents

### Remaining

- Sprint 08 completion report

- Future operational runbooks (if required)

# 10. Deployment Status

## Estimated Completion

75%

### Known

- Laravel backend

- Angular frontend

- Object storage support

- Redis architecture approved

- Materialized analytics strategy approved

### Unknown / Pending

- CI/CD implementation

- Production infrastructure scripts

- Monitoring stack

- Logging aggregation

- Backup strategy

- Disaster recovery plan

# 11. Technical Debt

## Low

The project has intentionally minimized technical debt through architecture-first development.

Known minor areas:

- Results API layer not yet exposed

- Final API wiring pending

- Deployment automation details incomplete

- Advanced reporting postponed

# 12. Known Bugs

### Active High Severity

None confirmed.

### Medium

None confirmed.

### Low

None confirmed.

Current open work items are planned implementation phases rather than defects.

# 13. Current Blockers

## Critical Blockers

None.

## Development Blockers

None.

Sprint 08 is progressing sequentially as planned.

# 14. External Dependencies

- Laravel Sanctum

- MySQL

- Angular

- Redis (approved architecture)

- Object Storage (S3/Azure Blob abstraction)

No blocking third-party dependency has been identified.

# 15. High Priority Work

### Immediate

- Phase 221 — Results API Layer

### Next

- Phase 222 — Integration Testing

- Phase 223 — UAT Validation

- Phase 224 — Sprint 08 Completion Report

# 16. Medium Priority Work

- Advanced Reporting

- Operational Dashboards

- Performance optimization

- Production monitoring

- Accessibility improvements

# 17. Low Priority Work

- Export capabilities

- Advanced analytics

- Historical trend enhancements

- Future AI-assisted reporting

# 18. Release Readiness

## Technical Readiness

🟢 High

## Business Readiness

🟢 High

## Operational Readiness

🟡 Moderate

(Deployment automation and operational tooling require further confirmation.)

# 19. Production Readiness

| Area | Status |
| --- | --- |
| Architecture | 🟢 Ready |
| Database | 🟢 Ready |
| Business Logic | 🟢 Ready |
| Security | 🟢 Ready |
| Frontend | 🟢 Nearly Ready |
| APIs | 🟡 Final Exposure Pending |
| Testing | 🟡 Final Sprint 08 Validation Pending |
| Deployment | 🟡 Needs Finalization |

# 20. Recommended Immediate Roadmap

221_RESULTS_API_LAYER
            ↓
222_INTEGRATION_TESTING
            ↓
223_UAT_VALIDATION
            ↓
224_SPRINT_08_COMPLETION_REPORT
            ↓
Sprint 09
Advanced Reporting & Operational Intelligence

# 21. Executive Assessment

### Strengths

- Excellent architectural consistency

- Strong modularity

- Clear domain boundaries

- Comprehensive documentation

- High business logic maturity

- Mature execution and scoring engines

- Enterprise-grade auditability

### Weaknesses

- Results API exposure not yet complete

- Operational infrastructure details not fully documented

- Production deployment workflow requires validation

### Overall Status

🟢 Healthy Enterprise Project

The project is in the final stages of Sprint 08. The core platform (authoring, execution, scoring, dashboards, analytics, leaderboards, and certificate logic) is substantially complete. The remaining work is focused on exposing the Results APIs, validating end-to-end behavior, and formally closing Sprint 08.

# DOCUMENT STATUS

Document ID: 08_PROJECT_STATUS

Status: ✅ COMPLETE

Next document:

DOCUMENT 09 — AI DEVELOPMENT KNOWLEDGE