# SNAPFLECT ASSESSMENT PORTAL

# 060_SPRINT_04_EXECUTION_PACKAGE_v1.0

Version: 1.0
Status: APPROVED FOR ARCHITECTURE DESIGN
Sprint: Sprint 04
Theme: Scoring & Results Engine

# 1. EXECUTIVE SUMMARY

Sprint 04 delivers the complete assessment evaluation and result processing engine for the Snapflect Assessment Portal.

The first three sprints established:

Sprint 01
Platform Foundation

Sprint 02
Assessment Authoring Engine

Sprint 03
Assessment Delivery Engine

Sprint 04 introduces:

Assessment Scoring

Result Calculation

Competency Evaluation

Pass/Fail Determination

Result Publication

Candidate Result Access

Organization Reporting APIs

This sprint transforms candidate responses into meaningful evaluation outcomes.

# 2. SPRINT OBJECTIVES

The primary objective of Sprint 04 is to create a secure, auditable, and scalable evaluation pipeline.

The platform must:

Evaluate Candidate Answers

Calculate Scores

Apply Weighting Rules

Compute Competency Scores

Determine Pass/Fail Status

Generate Results

Publish Results

Provide Reporting APIs

# 3. BUSINESS GOALS

Sprint 04 must enable organizations to:

Measure Candidate Performance

Evaluate Competencies

Apply Organization-Specific Rules

Support Hiring Decisions

Support Certification Programs

Generate Audit-Compliant Results

# 4. MODULES TO BE DELIVERED

## Module 1

### Scoring Engine

Responsible for:

Question Scoring

Section Scoring

Weighted Scoring

Score Normalization

## Module 2

### Competency Evaluation Engine

Responsible for:

Competency Aggregation

Competency Weighting

Competency Score Calculation

Competency Result Generation

## Module 3

### Pass / Fail Rules Engine

Responsible for:

Cutoff Rules

Minimum Score Rules

Section Threshold Rules

Competency Threshold Rules

## Module 4

### Result Engine

Responsible for:

Final Score Calculation

Result Generation

Status Assignment

Result Locking

## Module 5

### Result Publication Engine

Responsible for:

Publish Results

Unpublish Results

Candidate Visibility Controls

Publication History

## Module 6

### Reporting Foundation

Responsible for:

Result Retrieval

Organization Reports

Assessment Reports

Competency Reports

# 5. IN SCOPE

Sprint 04 includes:

Automatic Scoring

Manual Scoring

Question-Level Scoring

Section-Level Scoring

Competency Scoring

Weighted Scoring

Score Aggregation

Pass/Fail Evaluation

Result Publication

Candidate Result APIs

Organization Reporting APIs

# 6. OUT OF SCOPE

The following are intentionally excluded:

AI Evaluation

AI Essay Scoring

AI Video Analysis

AI Interview Evaluation

Certificate Generation

Email Notifications

SMS Notifications

Dashboard Analytics

Machine Learning Models

These may be addressed in later sprints.

# 7. ARCHITECTURE PRINCIPLES

Sprint 04 must continue all approved platform standards.

## Modular Monolith

Maintain:

Module Isolation

Explicit Contracts

Clear Boundaries

## Multi-Tenant Isolation

Every query must remain tenant aware.

Rule:

organization_id

must remain enforced across all layers.

## UUID Strategy

Continue:

BIGINT Internal IDs

UUID External References

## Repository Pattern

Repositories own:

Database Access

Only.

## DTO Pattern

DTOs own:

Transport Contracts

Only.

## Service Layer

Services own:

Scoring Logic

Result Logic

Transactions

State Changes

## Policy Layer

Policies own:

Authorization

Only.

# 8. DEPENDENCIES

Sprint 04 depends upon:

Sprint 01 Foundation

Sprint 02 Assessment Engine

Sprint 03 Delivery Engine

Specifically:

Assessment Snapshots

Assessment Attempts

Candidate Answers

Attempt Submissions

# 9. SCORING STRATEGY

The engine must support:

## Objective Questions

Single Choice

Multiple Choice

True / False

Fully automatic scoring.

## Numeric Questions

Support:

Exact Match

Range Match

Tolerance Match

## Subjective Questions

Support:

Manual Evaluation Required

# 10. COMPETENCY STRATEGY

Competencies will aggregate scores from:

Questions

Sections

Blueprint Mappings

Each competency may define:

Weight

Minimum Threshold

Target Score

# 11. PASS / FAIL STRATEGY

Evaluation must support:

## Overall Assessment Rules

Examples:

Overall Score >= 70

## Section Rules

Examples:

Coding Section >= 60

## Competency Rules

Examples:

Problem Solving >= 75

## Composite Rules

Examples:

Overall >= 70

AND

Competency A >= 65

AND

Competency B >= 70

# 12. RESULT LIFECYCLE

Result States:

PENDING

CALCULATING

READY

PUBLISHED

ARCHIVED

Allowed Transitions:

PENDING
  ↓

CALCULATING
  ↓

READY
  ↓

PUBLISHED
  ↓

ARCHIVED

No reverse transitions allowed.

# 13. RESULT IMMUTABILITY

Published results must become immutable.

Rule:

Published Results

Read Only

Corrections require:

Recalculation

New Result Version

# 14. REPORTING FOUNDATION

Reporting APIs must support:

Assessment Results

Candidate Results

Competency Results

Pass/Fail Metrics

Reporting remains API-first.

No dashboards in Sprint 04.

# 15. SECURITY REQUIREMENTS

Must preserve:

RBAC

Tenant Isolation

Audit Logging

Result Immutability

Platform Admin:

Global Access

Organization Admin:

Tenant Access

Candidate:

Own Results Only

# 16. AUDIT REQUIREMENTS

Every scoring operation must create audit entries.

Examples:

Score Calculated

Result Generated

Result Published

Manual Override Applied

# 17. PERFORMANCE REQUIREMENTS

The architecture must support:

Large Assessments

Thousands of Attempts

Bulk Result Publication

Design must avoid:

N+1 Queries

Long Running Locks

Duplicate Calculations

# 18. EXECUTION PHASES

Sprint 04 follows the proven execution model.

Phase 1
Migrations

Phase 2
Models

Phase 3
Repositories

Phase 4
DTOs

Phase 5
Services

Phase 6
Policies

Phase 7
Requests

Phase 8
Resources

Phase 9
Controllers

Phase 10
Routes

Phase 11
Testing

Phase 12
Completion Report

# 19. RISKS

## Risk 1

Scoring Rule Complexity

Mitigation:

Dedicated Scoring Service

## Risk 2

Competency Aggregation Errors

Mitigation:

Transaction-Based Evaluation

## Risk 3

Result Recalculation Integrity

Mitigation:

Versioned Results

## Risk 4

Large Batch Publications

Mitigation:

Queued Publication Design

Future enhancement.

# 20. SUCCESS CRITERIA

Sprint 04 succeeds when:

Scores Calculate Correctly

Competencies Calculate Correctly

Pass/Fail Works

Results Generate

Results Publish

Candidates View Results

Organizations Access Reports

Audit Trails Exist

# 21. DEFINITION OF DONE

Sprint 04 is complete when:

All Phases Completed

All Tests Pass

No Critical Defects

Architecture Review Passed

Security Review Passed

OpenAPI Review Passed

Tenant Isolation Verified

# 22. NEXT STEP

Generate:

061_SCORING_AND_RESULTS_ARCHITECTURE_v1.0

This document will define:

Scoring Domain Model

Result Domain Model

Competency Evaluation Model

Publication Model

State Machines

Versioning Rules

Result Immutability Rules

before any schema design begins.

# 23. APPROVAL

060_SPRINT_04_EXECUTION_PACKAGE_v1.0

Status:
APPROVED

Next:
061_SCORING_AND_RESULTS_ARCHITECTURE_v1.0