# SNAPFLECT ASSESSMENT PORTAL

# 064_SPRINT_04_IMPLEMENTATION_PLAN_v1.0

Version: 1.0
Status: IMPLEMENTATION APPROVED
Sprint: Sprint 04
Module: Scoring & Results Engine

# 1. PURPOSE

This document defines the exact implementation sequence for Sprint 04.

The objective is to implement:

```text id=“imp001” Scoring Engine

Competency Evaluation Engine

Result Engine

Publication Engine

Reporting Foundation

using the same proven architecture execution pattern used in Sprint 01, Sprint 02, and Sprint 03.

---

# 2. IMPLEMENTATION PRINCIPLES

The following architectural rules are frozen.

---

## Rule 1

Repositories own:

```text id="rule001"
Persistence Only

## Rule 2

Services own:

```text id=“rule002” Scoring

Evaluation

Transactions

Versioning

Publication

---

## Rule 3

Policies own:

```text id="rule003"
Authorization Only

## Rule 4

Requests own:

text id="rule004" Validation Only

## Rule 5

Controllers remain:

text id="rule005" Thin Orchestrators

# 3. MODULE STRUCTURE

```text id=“struct001” app/

Modules/

├── Results/ │ ├── Models/ ├── Repositories/ ├── DTOs/ ├── Services/ ├── Policies/ ├── Requests/ ├── Resources/ ├── Controllers/ └── Exceptions/

---

# 4. DATABASE IMPLEMENTATION ORDER

Migration order is frozen.

```text id="db001"
assessment_results

result_versions

question_scores

section_scores

competency_scores

result_rules

result_publications

result_audits

result_snapshots

manual_score_reviews

No deviation allowed.

# 5. PHASE 1 — MIGRATIONS

Generate:

text id="p1a001" 10 Migration Files

Objectives:

```text id=“p1a002” Foreign Keys

Indexes

UUID Strategy

Audit Fields

Soft Delete Strategy

No Models.

No Services.

---

# 6. PHASE 2 — MODELS

Generate:

```text id="p2a001"
AssessmentResult

ResultVersion

QuestionScore

SectionScore

CompetencyScore

ResultRule

ResultPublication

ResultAudit

ResultSnapshot

ManualScoreReview

Rules:

```text id=“p2a002” Anemic Models

Relationships Only

No Business Logic

---

# 7. PHASE 3 — REPOSITORIES

Generate:

Interfaces

```text id="p3a001"
AssessmentResultRepositoryInterface

ResultVersionRepositoryInterface

QuestionScoreRepositoryInterface

CompetencyScoreRepositoryInterface

PublicationRepositoryInterface

Implementations

text id="p3a002" Eloquent Repositories

Mandatory Methods:

```text id=“p3a003” findByUuid()

paginateByOrganization()

findPublished()

findByCandidate()

findByAssessment()

query()

---

# 8. PHASE 4 — DTOS

Generate:

```text id="p4a001"
CalculateResultDto

RecalculateResultDto

PublishResultDto

ArchiveResultDto

CreateManualReviewDto

UpdateManualReviewDto

Rules:

```text id=“p4a002” readonly

UUID Only

No Internal IDs

---

# 9. PHASE 5 — SERVICES

This is the most critical phase.

Generate:

```text id="p5a001"
ScoringService

CompetencyEvaluationService

ResultService

PublicationService

ManualReviewService

ReportingService

## Service Responsibilities

### ScoringService

```text id=“p5a002” Question Scoring

Section Scoring

Weighted Scoring

---

### CompetencyEvaluationService

```text id="p5a003"
Competency Aggregation

Threshold Evaluation

### ResultService

```text id=“p5a004” Result Creation

Versioning

Snapshots

---

### PublicationService

```text id="p5a005"
Publish

Archive

Visibility Controls

### ManualReviewService

```text id=“p5a006” Manual Overrides

Reviewer Workflow

---

# 10. PHASE 6 — POLICIES

Generate:

```text id="p6a001"
AssessmentResultPolicy

ResultPublicationPolicy

ManualScoreReviewPolicy

Rules:

```text id=“p6a002” Tenant Isolation

Platform Admin Override

Candidate Own Result Access

---

# 11. PHASE 7 — REQUESTS

Generate:

```text id="p7a001"
CalculateResultRequest

PublishResultRequest

CreateManualReviewRequest

UpdateManualReviewRequest

Requirements:

```text id=“p7a002” UUID Validation

toDto()

messages()

attributes()

---

# 12. PHASE 8 — RESOURCES

Generate:

```text id="p8a001"
AssessmentResultResource

QuestionScoreResource

SectionScoreResource

CompetencyScoreResource

ResultPublicationResource

ManualScoreReviewResource

JSON Standard:

json id="p8json" {   "id": "",   "uuid": "",   "attributes": {},   "relationships": {},   "timestamps": {} }

# 13. PHASE 9 — CONTROLLERS

Generate:

```text id=“p9a001” AssessmentResultController

ResultPublicationController

ManualReviewController

ReportingController

Pipeline:

```text id="p9a002"
Request

↓

Policy

↓

DTO

↓

Service

↓

Resource

# 14. PHASE 10 — ROUTES

Root:

text id="p10a001" /api/v1/results

Modules:

```text id=“p10a002” Results

Publication

Reviews

Reports

Middleware:

```text id="p10a003"
auth:sanctum

throttle:api

# 15. PHASE 11 — TESTING

Generate:

Unit Tests

```text id=“p11a001” Models

Repositories

Services

Policies

Feature Tests

```text id="p11a002"
Results

Publication

Reviews

Reporting

Mandatory Coverage:

```text id=“p11a003” Scoring

Versioning

Publication

Tenant Isolation

Pass/Fail Rules

---

# 16. RESULT CALCULATION FLOW

```text id="flow001"
Attempt Submitted

↓

ScoringService

↓

Question Scores

↓

Section Scores

↓

Competency Scores

↓

Pass/Fail Evaluation

↓

Assessment Result

↓

Snapshot Creation

↓

Ready For Publication

# 17. VERSIONING FLOW

```text id=“flow002” Result V1

↓

Manual Override

↓

Result V2

↓

Snapshot V2

Published versions remain immutable.

---

# 18. PUBLICATION FLOW

```text id="flow003"
READY

↓

PUBLISHED

↓

ARCHIVED

No reverse transitions.

# 19. PERFORMANCE STRATEGY

Repositories must eager load:

```text id=“perf001” Question Scores

Section Scores

Competency Scores

Snapshots

Avoid:

```text id="perf002"
N+1 Queries

# 20. SECURITY STRATEGY

Candidate:

text id="sec001" Own Results Only

Organization Admin:

text id="sec002" Tenant Results Only

Platform Admin:

text id="sec003" Global Access

# 21. TRANSACTION STRATEGY

Every mutating workflow must use:

text id="tx001" DB::transaction()

Examples:

```text id=“tx002” calculate()

recalculate()

publish()

archive()

manualReview()

---

# 22. IMPLEMENTATION RISKS

## Risk 1

Incorrect competency aggregation.

Mitigation:

```text id="risk001"
Dedicated CompetencyEvaluationService

## Risk 2

Version corruption.

Mitigation:

text id="risk002" Immutable Result Versions

## Risk 3

Publication integrity.

Mitigation:

text id="risk003" Publication State Machine

# 23. DEFINITION OF DONE

Sprint 04 completes when:

```text id=“done001” Scoring Works

Results Generate

Pass/Fail Works

Publications Work

Reviews Work

Tests Pass

OpenAPI Matches

Security Verified

---

# 24. IMPLEMENTATION EXECUTION ORDER

```text id="exec001"
065_SPRINT_04_READINESS_REVIEW

066_PHASE_1_MIGRATIONS

067_PHASE_2_MODELS

068_PHASE_3_REPOSITORIES

069_PHASE_4_DTOS

070_PHASE_5_SERVICES

071_PHASE_6_POLICIES

072_PHASE_7_REQUESTS

073_PHASE_8_RESOURCES

074_PHASE_9_CONTROLLERS

075_PHASE_10_ROUTES

076_PHASE_11_TESTING

077_SPRINT_04_COMPLETION_REPORT

# 25. APPROVAL

```text id=“approve001” 064_SPRINT_04_IMPLEMENTATION_PLAN_v1.0

Status: APPROVED

Next: 065_SPRINT_04_READINESS_REVIEW ```