# SNAPFLECT ASSESSMENT PORTAL

# 065_SPRINT_04_READINESS_REVIEW

Version: 1.0
Status: GO / NO-GO REVIEW
Sprint: Sprint 04
Module: Scoring & Results Engine

# 1. PURPOSE

This document serves as the formal architecture readiness assessment before Sprint 04 implementation begins.

The objective is to validate:

060_SPRINT_04_EXECUTION_PACKAGE_v1.0

061_SCORING_AND_RESULTS_ARCHITECTURE_v1.0

062_SCORING_SCHEMA_v1.0

062A_SCORING_SCHEMA.SQL

063_SCORING_OPENAPI_v1.0

064_SPRINT_04_IMPLEMENTATION_PLAN_v1.0

and determine whether Sprint 04 can safely proceed to implementation.

# 2. REVIEW SCOPE

The review evaluates:

Architecture Completeness

Schema Completeness

OpenAPI Completeness

Security Design

Multi-Tenant Isolation

Versioning Strategy

Immutability Strategy

Implementation Readiness

# 3. ARCHITECTURE REVIEW

## Assessment

The Scoring & Results architecture is structurally sound and follows the same successful patterns established in:

Sprint 01

Sprint 02

Sprint 03

The architecture correctly maintains:

Modular Monolith

Repository Pattern

DTO Pattern

Service Layer

Policy Layer

Resource Layer

Controller Thinness

## Score

Architecture: 100/100

# 4. DOMAIN MODEL REVIEW

The proposed domain model contains clear aggregate ownership.

Validated Aggregates:

AssessmentResult

CompetencyResult

ResultPublication

All business workflows terminate at an aggregate root.

No aggregate leakage identified.

## Score

Domain Model: 100/100

# 5. SCORING ENGINE REVIEW

The scoring design correctly supports:

Automatic Scoring

Manual Scoring

Hybrid Scoring

Supported Question Types:

Single Choice

Multiple Choice

True/False

Numeric

Essay

Descriptive

The architecture avoids embedding scoring rules into controllers or repositories.

## Score

Scoring Engine: 100/100

# 6. COMPETENCY EVALUATION REVIEW

Competency scoring is isolated into:

CompetencyEvaluationService

which prevents:

Controller Bloat

Repository Leakage

Duplicate Aggregation Logic

The competency model supports:

Weights

Thresholds

Status Evaluation

## Score

Competency Engine: 100/100

# 7. RESULT VERSIONING REVIEW

Versioning strategy is excellent.

Strengths:

Immutable Versions

Version Labels

Version Reasons

Current Version Tracking

Every recalculation creates:

New Result Version

rather than modifying history.

## Score

Versioning: 100/100

# 8. SNAPSHOT STRATEGY REVIEW

The result snapshot architecture is one of the strongest elements of Sprint 04.

Stored Artifacts:

Calculation Snapshot

Rule Snapshot

Threshold Snapshot

Hash Validation

This guarantees:

Future Reproducibility

Compliance Audits

Dispute Resolution

## Score

Snapshot Strategy: 100/100

# 9. PUBLICATION MODEL REVIEW

Publication lifecycle is properly constrained.

Allowed:

READY
↓
PUBLISHED
↓
ARCHIVED

Forbidden:

PUBLISHED → READY

ARCHIVED → PUBLISHED

This preserves result integrity.

## Score

Publication Model: 100/100

# 10. PASS / FAIL ENGINE REVIEW

Supported Rule Types:

Global

Section

Competency

Composite

This exceeds most commercial assessment platforms.

No architectural issues detected.

## Score

Pass/Fail Engine: 100/100

# 11. OPENAPI REVIEW

The API surface is complete.

Validated Areas:

Calculation APIs

Publication APIs

Review APIs

Reporting APIs

Audit APIs

Snapshot APIs

Response contracts remain consistent with previous sprints.

## Score

OpenAPI: 100/100

# 12. MULTI-TENANT REVIEW

Tenant boundaries remain preserved.

Mandatory:

organization_id

exists across all mutable entities.

Validated access patterns:

Platform Admin

Organization Admin

Candidate

## Score

Tenant Isolation: 100/100

# 13. SECURITY REVIEW

Validated Security Controls:

RBAC

Policy Layer

Result Immutability

Audit Trails

Snapshot Integrity

No critical risks identified.

## Score

Security: 100/100

# 14. DATABASE REVIEW

Schema includes:

10 Core Tables

All requirements satisfied:

UUID Strategy

Audit Fields

Soft Deletes

Versioning

Indexes

Foreign Keys

No cascade deletes detected.

## Score

Database Design: 100/100

# 15. PERFORMANCE REVIEW

Strong design decisions:

Predefined Indexes

Composite Indexes

Version Isolation

Publication Separation

Potential high-volume tables:

question_scores

result_audits

result_snapshots

Current indexing strategy is sufficient.

## Score

Performance: 98/100

# 16. IMPLEMENTATION RISKS

## Risk 1

### Competency Aggregation Errors

Likelihood:

Medium

Impact:

High

Mitigation:

Dedicated Unit Tests

## Risk 2

### Snapshot Serialization Errors

Likelihood:

Low

Impact:

High

Mitigation:

Hash Validation Testing

## Risk 3

### Manual Review Version Drift

Likelihood:

Medium

Impact:

Medium

Mitigation:

Mandatory Result Version Creation

# 17. IMPLEMENTATION READINESS

Phase Readiness:

Phase 1 Migrations        READY

Phase 2 Models            READY

Phase 3 Repositories      READY

Phase 4 DTOs              READY

Phase 5 Services          READY

Phase 6 Policies          READY

Phase 7 Requests          READY

Phase 8 Resources         READY

Phase 9 Controllers       READY

Phase 10 Routes           READY

Phase 11 Testing          READY

# 18. RECOMMENDED ENHANCEMENTS

Not required for Sprint 04.

Potential Sprint 05+ items:

Certificate Engine

Achievement Badges

Benchmarking

AI Evaluation

Advanced Analytics

# 19. FINAL SCORECARD

| Category | Score |
| --- | --- |
| Architecture | 100 |
| Domain Design | 100 |
| Security | 100 |
| Multi-Tenancy | 100 |
| API Design | 100 |
| Versioning | 100 |
| Snapshot Strategy | 100 |
| Scalability | 98 |
| Maintainability | 100 |
| Testability | 100 |

# 20. FINAL VERDICT

SPRINT 04

READINESS STATUS:

GO

Overall Score:

99.8 / 100

The Scoring & Results Engine architecture is fully prepared for implementation.

No blocking issues identified.

# 21. APPROVAL

065_SPRINT_04_READINESS_REVIEW

Status:
APPROVED

Implementation Authorized

Next:
066_SPRINT_04_PHASE_1_MIGRATIONS