# SNAPFLECT ASSESSMENT PORTAL

# 079_SPRINT_05_EXECUTION_PACKAGE_v1.0

Version: 1.0
Status: APPROVED FOR ARCHITECTURE DESIGN
Sprint: Sprint 05
Module: Frontend Portal & Analytics Platform

# 1. EXECUTIVE SUMMARY

Sprint 05 transitions the Snapflect Assessment Portal from a backend-complete platform into a fully operational enterprise application.

The primary objective is to deliver the complete Angular-based user experience layer that consumes the APIs delivered across Sprints 01–04.

This sprint introduces:

Administration Portal

Candidate Portal

Assessment Management UI

Assessment Delivery UI

Results UI

Reporting Dashboard

Analytics Foundation

Certificate Foundation

while preserving the architectural standards established throughout the backend implementation.

# 2. SPRINT OBJECTIVES

The goals of Sprint 05 are:

Deliver Angular 20 Enterprise Frontend

Consume all Backend APIs

Provide Role-Based Experiences

Establish Dashboard Framework

Provide Candidate Assessment Experience

Provide Results Experience

Provide Reporting Experience

Establish Certificate Framework

# 3. BUSINESS GOALS

Upon completion of Sprint 05:

Platform Admins can manage the platform

Organization Admins can manage assessments

Candidates can take assessments

Evaluators can review results

Stakeholders can view reports

Certificates can be generated

without requiring external tooling.

# 4. SPRINT BOUNDARIES

## Included

Angular Application

Authentication UI

Governance UI

Assessment UI

Delivery UI

Results UI

Reporting UI

Certificate UI

Analytics Dashboard

## Excluded

Mobile Applications

Native iOS App

Native Android App

AI Proctoring

Video Interview Module

Marketplace

Billing System

SSO Providers

# 5. TECHNOLOGY STACK

## Frontend

Angular 20

TypeScript

Standalone Components

Angular Signals

RxJS

Angular Material

## Visualization

ApexCharts

Chart.js (optional)

## Styling

Angular Material

SCSS

CSS Variables

Responsive Grid System

## Backend

Laravel 12 APIs

Sanctum Authentication

REST APIs

# 6. TARGET USERS

## Platform Admin

Responsibilities:

Organizations

Departments

Roles

Permissions

System Monitoring

## Organization Admin

Responsibilities:

Users

Assessments

Question Banks

Publishing

Reports

## Evaluator

Responsibilities:

Manual Reviews

Result Verification

Competency Reviews

## Candidate

Responsibilities:

Take Assessments

View Results

Download Certificates

# 7. FRONTEND MODULES

## Module 1

Authentication

Login

Logout

Forgot Password

Reset Password

Profile

Change Password

## Module 2

Governance

Organizations

Departments

Roles

Permissions

Users

## Module 3

Assessment Management

Assessments

Question Banks

Questions

Competencies

Blueprints

Publishing

## Module 4

Assessment Delivery

Candidate Dashboard

Sessions

Attempts

Question Navigation

Timer

Auto Save

Submission

## Module 5

Results

Results Dashboard

Competency Breakdown

Version History

Publication Status

## Module 6

Reporting

Assessment Reports

Competency Reports

Pass Fail Reports

Candidate Reports

## Module 7

Analytics

Pass Rates

Completion Rates

Competency Trends

Assessment Trends

## Module 8

Certificates

Certificate Viewer

Certificate Download

Verification Portal

# 8. FRONTEND ARCHITECTURE GOALS

The frontend must:

Be Modular

Be Lazy Loaded

Support Multi-Tenant UI

Support RBAC

Support API Versioning

Support Scalability

# 9. SECURITY REQUIREMENTS

All UI interactions must respect:

JWT/Sanctum Authentication

RBAC

Tenant Isolation

Session Expiry

Route Guards

No role decisions may rely solely on frontend logic.

Backend Policies remain the source of truth.

# 10. USER EXPERIENCE OBJECTIVES

The application must provide:

Fast Navigation

Minimal Clicks

Responsive Layout

Mobile Compatibility

Accessibility Compliance

Consistent Design Language

# 11. DASHBOARD FRAMEWORK

Each user role receives a dedicated dashboard.

## Platform Admin Dashboard

Organizations

Users

Assessments

Reports

System Health

## Organization Admin Dashboard

Users

Assessments

Results

Reports

## Candidate Dashboard

Upcoming Assessments

Active Assessments

Completed Assessments

Results

Certificates

# 12. REPORTING STRATEGY

Reporting will consume Sprint 04 APIs.

Supported reports:

Assessment Reports

Competency Reports

Candidate Reports

Pass Fail Reports

Future exports:

PDF

Excel

CSV

# 13. ANALYTICS STRATEGY

Analytics visualizations:

Pass Rate Trends

Assessment Participation

Competency Heatmaps

Score Distribution

Completion Metrics

# 14. CERTIFICATE STRATEGY

Sprint 05 introduces the certificate foundation.

Supported:

Certificate Generation

Certificate Viewing

Certificate Verification

Future enhancements:

QR Validation

Blockchain Validation

Digital Signatures

# 15. API CONSUMPTION STRATEGY

Sprint 05 consumes APIs from:

Sprint 01

Sprint 02

Sprint 03

Sprint 04

No new backend modules are introduced.

# 16. PERFORMANCE OBJECTIVES

Frontend requirements:

Lazy Loading

Code Splitting

Signal-Based State

OnPush Rendering

Caching

# 17. ACCESSIBILITY OBJECTIVES

Minimum target:

WCAG 2.1 AA

Requirements:

Keyboard Navigation

Screen Reader Support

Contrast Compliance

Focus Management

# 18. RESPONSIVE DESIGN REQUIREMENTS

Supported devices:

Desktop

Laptop

Tablet

Mobile

Breakpoints:

xs
sm
md
lg
xl

# 19. IMPLEMENTATION APPROACH

Sprint 05 follows the same governance model as previous sprints:

Architecture First

Documentation First

Implementation Later

No Angular code generation begins until readiness approval.

# 20. EXECUTION FLOW

079_SPRINT_05_EXECUTION_PACKAGE_v1.0

↓

080_FRONTEND_ARCHITECTURE_v1.0

↓

081_UI_UX_STANDARDS_v1.0

↓

082_FRONTEND_MODULE_SCHEMA_v1.0

↓

083_FRONTEND_OPENAPI_MAPPING_v1.0

↓

084_SPRINT_05_IMPLEMENTATION_PLAN_v1.0

↓

085_SPRINT_05_READINESS_REVIEW

↓

Sprint 05 Implementation

# 21. SUCCESS CRITERIA

Sprint 05 is considered successful when:

All Core Screens Exist

All APIs Are Consumed

RBAC Works

Candidate Flow Works

Reporting Works

Certificates Work

Responsive Design Works

Testing Passes

# 22. RISKS

## Risk 1

Large UI Scope

Mitigation:

Modular Lazy Loading

## Risk 2

API/UI Drift

Mitigation:

OpenAPI Mapping Document

## Risk 3

Dashboard Complexity

Mitigation:

Reusable Component Library

# 23. DELIVERABLES

Sprint 05 Deliverables:

Angular Application

Dashboard Framework

Administration Portal

Candidate Portal

Results Portal

Reporting Portal

Certificate Portal

Frontend Testing Suite

# 24. FINAL APPROVAL

079_SPRINT_05_EXECUTION_PACKAGE_v1.0

Status:
APPROVED

Next:
080_FRONTEND_ARCHITECTURE_v1.0