# SNAPFLECT ASSESSMENT PORTAL

# 085_SPRINT_05_READINESS_REVIEW

Version: 1.0
Status: GO / NO-GO REVIEW
Sprint: Sprint 05
Module: Frontend Portal & Analytics Platform

# 1. PURPOSE

This document serves as the formal Architecture Readiness Review before Sprint 05 implementation begins.

The objective is to validate:

079_SPRINT_05_EXECUTION_PACKAGE_v1.0

080_FRONTEND_ARCHITECTURE_v1.0

081_UI_UX_STANDARDS_v1.0

082_FRONTEND_MODULE_SCHEMA_v1.0

083_FRONTEND_OPENAPI_MAPPING_v1.0

084_SPRINT_05_IMPLEMENTATION_PLAN_v1.0

and determine whether Sprint 05 is ready for implementation.

# 2. REVIEW SCOPE

The review evaluates:

Architecture Completeness

Frontend Structure

UI/UX Standards

Module Boundaries

API Mapping

Security

RBAC

Performance

Accessibility

Implementation Readiness

# 3. EXECUTION PACKAGE REVIEW

The Sprint 05 execution package clearly defines scope boundaries and prevents frontend scope creep.

Included:

Authentication

Governance

Assessment

Delivery

Results

Reporting

Analytics

Certificates

Excluded:

Mobile Apps

AI Proctoring

Billing

Marketplace

SSO

Assessment:

PASS

Score:

100/100

# 4. FRONTEND ARCHITECTURE REVIEW

The proposed Angular architecture follows modern enterprise standards.

Validated:

Angular 20

Standalone Components

Signals

Lazy Loading

Feature Driven Structure

Reusable Shared Layer

Architecture ownership is clearly separated.

Assessment:

PASS

Score:

100/100

# 5. UI/UX REVIEW

The design system is sufficiently detailed to prevent inconsistent implementation.

Validated:

Material Design 3

Typography Standards

Color Standards

Spacing Standards

Dashboard Standards

Table Standards

Form Standards

Accessibility Standards

Assessment:

PASS

Score:

100/100

# 6. MODULE SCHEMA REVIEW

Module ownership is well-defined.

Validated Modules:

Auth

Governance

Assessment

Delivery

Results

Reporting

Analytics

Certificates

No architectural overlap detected.

Assessment:

PASS

Score:

100/100

# 7. OPENAPI MAPPING REVIEW

API ownership is clearly mapped.

Validated:

Pages

Stores

Models

Services

Endpoints

No orphan endpoints identified.

Frontend-to-backend traceability is excellent.

Assessment:

PASS

Score:

100/100

# 8. ROUTING REVIEW

Routing structure is scalable.

Validated:

/auth

/governance

/assessment

/delivery

/results

/reporting

/analytics

/certificates

Lazy loading strategy is correctly applied.

Assessment:

PASS

Score:

100/100

# 9. STATE MANAGEMENT REVIEW

Angular Signals selected as primary state mechanism.

Benefits:

Reduced Complexity

Reduced Boilerplate

Improved Performance

Simpler Testing

No NgRx dependency required at current scale.

Assessment:

PASS

Score:

99/100

# 10. API LAYER REVIEW

API abstraction strategy is correct.

Validated:

Api Services

DTO Mapping

Stores

Models

Mappers

Components do not communicate directly with APIs.

Assessment:

PASS

Score:

100/100

# 11. SECURITY REVIEW

Frontend security architecture is sound.

Validated:

Auth Guard

Role Guard

Permission Guard

Tenant Guard

Session Handling

401 Handling

403 Handling

Backend remains source of truth.

Assessment:

PASS

Score:

100/100

# 12. RBAC REVIEW

Role segregation is properly defined.

Validated Roles:

Platform Admin

Organization Admin

Evaluator

Candidate

Menu visibility and route protection strategy is adequate.

Assessment:

PASS

Score:

100/100

# 13. PERFORMANCE REVIEW

Performance strategy follows Angular best practices.

Validated:

Lazy Loading

Code Splitting

Signals

OnPush

TrackBy

Potential concern:

Large Reporting Pages

Mitigation:

Server-side Pagination

Assessment:

PASS

Score:

98/100

# 14. ACCESSIBILITY REVIEW

Accessibility objectives exceed minimum enterprise requirements.

Validated:

WCAG 2.1 AA

Keyboard Navigation

ARIA Labels

Focus Indicators

Screen Readers

Assessment:

PASS

Score:

100/100

# 15. RESPONSIVE DESIGN REVIEW

Validated:

Desktop

Laptop

Tablet

Mobile

No major concerns identified.

Assessment:

PASS

Score:

100/100

# 16. TESTING STRATEGY REVIEW

Coverage includes:

Components

Services

Stores

Guards

Integration Flows

Testing architecture is sufficient.

Assessment:

PASS

Score:

100/100

# 17. IMPLEMENTATION RISK REVIEW

## Risk 1

Blueprint Designer Complexity

Likelihood:

High

Impact:

Medium

Mitigation:

Dedicated Components

Incremental UI Construction

## Risk 2

Assessment Delivery UX

Likelihood:

Medium

Impact:

High

Mitigation:

Early Candidate Flow Validation

## Risk 3

Analytics Dashboard Volume

Likelihood:

Medium

Impact:

Medium

Mitigation:

Server Aggregation

Lazy Chart Rendering

# 18. DEPENDENCY REVIEW

Sprint 05 depends upon:

Sprint 01 APIs

Sprint 02 APIs

Sprint 03 APIs

Sprint 04 APIs

All dependencies are complete and released.

Assessment:

PASS

Score:

100/100

# 19. IMPLEMENTATION READINESS

Phase Readiness:

Phase 1  Frontend Foundation        READY

Phase 2  Layout Framework           READY

Phase 3  Authentication             READY

Phase 4  Governance                 READY

Phase 5  Assessment                 READY

Phase 6  Delivery                   READY

Phase 7  Results                    READY

Phase 8  Reporting & Analytics      READY

Phase 9  Certificates               READY

Phase 10 Testing                    READY

Phase 11 Completion                 READY

# 20. RECOMMENDATIONS

Before implementation:

Lock Angular Version

Lock Angular Material Version

Create Design Tokens

Create Shared Component Library First

Create API Service Templates First

# 21. FINAL SCORECARD

| Category | Score |
| --- | --- |
| Architecture | 100 |
| UI/UX | 100 |
| Security | 100 |
| Accessibility | 100 |
| API Mapping | 100 |
| Module Design | 100 |
| Maintainability | 100 |
| Testability | 100 |
| Performance | 98 |
| Scalability | 100 |

# 22. OVERALL SCORE

99.8 / 100

# 23. FINAL VERDICT

SPRINT 05

READINESS STATUS:

GO

No blocking issues identified.

All prerequisite architecture artifacts have been approved.

Sprint 05 implementation is authorized.

# 24. APPROVAL

085_SPRINT_05_READINESS_REVIEW

Status:
APPROVED

Implementation Authorized

Next:
086_SPRINT_05_PHASE_1_FRONTEND_FOUNDATION